# Purpose

The purpose of this procedure is to provide a uniform filing system, in order to ensure that all IB key personnel can quickly find any subject filed.

# Scope

This instruction is applicable for all Project Leads and Contracts.

# Explanation of terms

Proper transfer of	In accordance with the requirements and clearly identified and documents:	indexed and cleared from non-relevant documents.

IDP sheet:	Identification Project sheet

Master File:	A file in which all originals are archived in accordance with the 	Project Document Control Procedure.

Electronic File:	A directory structure on the Network/computer in which all 	electronic documents are filed.

Subject File:	A file divided in project specific subjects in which copies of 	documents are archived.

# Interface documentation

- Procedure Kick Off Meeting [QU-P-18]

- Procedure Transfer Meeting [QU-P10]

- Procedure Project Document Control System [QU-P-02]

- Procedure Archiving [QU-P-14]

# Responsibilities

Area manager:	Responsible for the set up and maintenance of the Project File during M&BD and L&AS phase.  Responsible for the proper transfer of the Project File from M&BD to T&N phase as well as responsible for the Project file in the L&AS phase.

Tender manager:		Responsible for the set up and maintenance of the Project File during T&N phase..  Responsible for the proper transfer of the Project File from T&N phase to WP phase.

Project manager:		Responsible for the set up and maintenance of the Project File during WP and WE phases.  Responsible for the proper transfer of the Project File to the L&AS phase as well as archiving.

Secretary:		Responsible for the Master Correspondence Files, containing 	originals.

Document Controller:		Responsible for the Master Document File.

Key personnel:		Responsible for updating and maintaining the Subject File Index 	and for archiving all relevant copies of documents into Subject 	Files of which they have the ownership.

# Description

Process Project File

Initiate Project File

Collect all relevant data and

hand over the next phase

Transfer Project

File to T&N phase

Set-up Electronic Filing

Structure under Tender

project number

Set-up Subject Filing Index

IDP sheet

Approved

Set-up Subject Filing Index

Contract

Maintain in Area File

Yes

Yes

Phase 1

Marketing & Business Development

Phase 2

Tender & Negotiation

No

Check, correct and hand over

Project File for Archiving

Make Electronic Files

‘‘Read Only’’

No

Check, correct and hand over

Project File to next phase

## Project Filing System

A Project File exists of the following parts:

- Master File

- Electronic File [for documents prepared by the Project Team]

- Subject File

## Master File

The Master File exists of the following two parts:

- Correspondence In/Out

- Documentation

- Correspondence In/Out

- During Phase 1 [Marketing & Business Development]
All correspondence shall be registered in IB Mail.

- During Phase 2 [Tendering & negotiation] 
All correspondence shall be registered in IB Mail and archived under the project number, divided into outgoing and incoming correspondence and sorted on date. 
To check completeness, each folder shall be completed with a table of contents prepared in IB Mail, filtered on project number.

- During Phase 3 [Work preparation & Work Execution]
All correspondence, Request for Information and Minutes of Meetings, shall be registered in the specific Project Mail Registration database for the project. Registration and archiving shall be in accordance with the Work Instruction Document coding [QU-W-09].

- Documentation

- During Phase 1 [Marketing & Business Development phase]
All documentation shall be registered and archived in accordance with Attachment 7.1

- During Phase 2 [Tendering & negotiation phase]
All documentation shall be registered in IB Mail and archived under the project number, sorted on subject/date as per Attachment 7.2.
To check completeness, each folder shall be completed with a table of contents prepared in IB Mail, filtered on project number/subject

- During Phase 3 [Work preparation & Work Execution phase]
All documentation coded in accordance with the Work Instruction Document Coding [QU-W-09] shall be registered in the Project Document Control database and filed in accordance with section 7.3 of this Procedure.
Originals of QA/QC documents shall be registered in a QA/QC Log and archived by the QA/QC Manager on site in accordance with the Subject Filing Index [see Attachments 7.3 and 7.4].

## Electronic Files

- During Phase 1 [M&BD]
Electronic files are presently area specific.

- During Phase 2 [T&N]
All electronic files shall be archived in the project specific folder on the Network [Project/Tender number], which is a subfolder of the applicable area folder. The following subdirectories are standard:

- Acquis		Acquisition matters

- Archive		Meant for old documents, which can be deleted from network and 				be put on CD

- Biddoc		For bid documents

- Contract		Contractual data

- Doc			Only for documents made with Ibmail

- DocIn		For incoming e-mails and attachments which are registered in 					Ibmail

- Engineer		For technical matters per engineer

- Finance		For finance/ administrative matters

- Logistics		For logistical matters

- Org			For organisational matters

- Planning		For Primavera and Suretrack schedules

- Qaqc		For quality data

- RiskAna		Risk analysis data

- HSES		Health, Safety, Environment and Security data

- Secr			For secretarial data

In case of a multitude of information, a further breakdown of the above mentioned structure shall be made by the Tender Team.

- During Phase 3 [WP & WE]
All electronic files shall be archived in the project specific folder (Project Number, which is a subfolder of the applicable area folder.  The same subdirectory structure as for Phase 2 will be used except for the directory ‘’Biddoc’’.

For archiving of electronic files on site a similar directory structure shall be used.

## Subject Files

- In Phase 1
Subjects shall be filed in accordance with Attachment 7.1.

- In Phase 2
Subjects shall be filed in accordance with Attachment 7.2.

- In Phase 3
Subjects shall be filed in accordance with Attachment 7.3 
However, whereas the main headings/subject matter should be standard on all projects, (e.g. Contractual matters shall always be 1) the breakdown of content may need to be made project specific.

The contents lists is to be updated regularly and should be located at an easily accessible location for staff, for example on the inside of the cupboard doors.

# Attached documentation

## Project File Marketing & Business Development Phase

## Project File Tendering & Negotiation Phase

### M&BD plus T&N documentation for library

## Example of typical project subject file

## Example of detailed typical project subject file

  - Project File Marketing & Business Development Phase

- CORRESPONDENCES

  - Employer / Bidders

  - Consultants / Bidders

  - JV Partners

- MINUTES OF MEETING

  - Employer / Bidders

  - Funding Agency / Bidders

- AGREEMENTS

  - Pre-bid Joint Venture Agreements

  - Memorandum of Understanding

  - Expression of Interest – Potential Subcontractors

- PROJECT HISTORY

  - Project Development

  - Promoters / Owners / Financiers

  - Funding Resource Taxes

  - Project Identification Sheet

  - Publications and Clippings

- BUDGET ESTIMATE

  - Feasibility Report

  - Preliminary Budgets / Cost Plans

- PRE-QUALIFICATION

  - Invitation to Pre-qualify

  - Submittals

    - Expression of Interest

    - Pre-qualification Documentation

  - Potential Bidders

- PROJECT TEAM

  - Consultants / Project Managers

  - Preferred Subcontractors

  - Funding Agency

- TENDER DOCUMENTS

  - Invitation to Tender

  - Bid Documents

7.2 Project File Tendering & Negotiation Ph.

- TENDER DOCUMENTS

  - Tender documents

  - Addenda

  - Clarifications [Questions / Answers]

- WORK FILE ESTIMATE

  - Action list

  - Site visit questionnaire

  - Basic estimate data

  - Tender Info sheet [TIS]

  - A form

  - Tender Planning / Tender Organisation

  - Tender review notes

  - Clients budget

  - Financial engineering aspects

  - Cash flow schedule

  - Schedule of prices

  - Contractual matters

  - QA / QC & Safety matters

  - Insurance

  - NCM

  - Taxes & Duties

  - Escalation

  - Risk analysis

  - Project organisation

  - Project schedule

  - Expatriates schedule/ cost

  - Local staff rates

  - Design matters

  - MTO’s

  - Method Statements / Work analysis
for example:

    - Dredging

    - Soil investigation

    - Piling

    - Rock anchors

    - Reinforcement

    - Pre-cast units

    - Liner fabrication

    - Steel bridge crossing

    - ME&I

    - Fender

    - Alternative

    - Estimate subcontractors

  - Estimate analyses

  - Equipment schedule

  - Work breakdown structure

  - Alternatives

  - After tender date

- ESTIMATE FILE

  - Top sheet

  - Currency [break down] - cost

  - Indirect cost

  - Details Equipment Cost

  - Bill of Quantities – Direct cost

  - Summary Billed Items

  - Billed Items – Direct Cost

  - Summary Sub-estimates

  - Sub-estimates Cost

  - Summary Labour Cost

  - Labour Cost

  - Material Cost

  - Shipping Cost

  - Equipment Cost

  - Subcontractor Cost

  - Bill of Quantities- including uplift

- CORRESPONDENCE & MEETINGS

  - Minutes of Meeting

    - Transfer meeting

    - Tender Kick off Meeting

    - Tender progress & technical meetings

    - Tender cost price review meeting

    - Tender commercial review meeting

    - Pre-bid meeting with Client

    - Minutes of meeting with . . . . . .

  - Correspondence
for example:

    - With Client

    - With Government bodies

    - With Engineer

    - Internal

    - With Partner[s]

    - With S/C[s]

    - With …

  - Reports

    - Tender Close out report

    - ……..

- ENQUIRIES and QOUTATIONS

  - Per item or subcontractor

    - Subdivided, if required

  - …

    - …

- BID SUBMISSIONS & AGREEMENTS

  - Initial Submission

  - Other submission

  - Final submission

  - Pre-bid agreements

  - Subcontract agreements

  - Agreements with Client

### M&BD plus T&N documentation for library

At the end of the tendering and negotiating phase, the Area Manager shall send copies of the following to the Information Control Engineer for addition to the library:

| File subject | File code |
| --- | --- |
| Identification project sheet [IDP] Pre-qualification Site visit reports Tender information sheet [TIS] A-form Risk analysis Method statements Top sheet Tender review reports Tender proposal Results Overview hours | 1.04.04 1.06 2.02.02 2.02.04 2.02.05 2.02.18 2.02.25 2.03.01 2.04.03 2.06 2.06 IB-hour |

The file codes indicated are linked directly to the relevant phase of the project file, the first digit 1 being for M&BD, 2 being for T&N. Zero is placed before the other single digit nos.

Similarly, the coding for WP & WE documentation in the library shall have a prefix of 3.

7.3	Example of typical project subject file

- Contract [Quantity surveyor]

  - Contract with Client

  - Partner agreements

  - Permits

  - Events

  - Variations

  - Subcontractors [per S/C]

  - Daily reports

  - Final hand over documentation

- Quality [Project Quality Manager]

  - Quality assurance

  - Quality control

  - Final quality documentation

- Design [Design Manager]

  - Copy S/C/’s with design companies

  - Design management procedures

  - Subcontractor’s design plans

  - List design documents

  - General design documents

  - Design documents per topic

  - Design review reports

  - Correspondence

  - Minutes of design meetings

  - Design reviews and verifications

  - Detailed Bill of Quantities

- Planning and Engineering [Engineering Manager]

  - Scheduling

  - Budget, cost control and forecasting

  - Survey

  - Method Statements

  - Various

- Procurement [Procurement Engineer]

  - Procurement and ITP procedures

  - Material list

  - Approved vendor list

  - Procurement schedules

  - Quotations, etc per quotation

- Finance/ administration/ insurance/ personnel [Finance Manager]

  - Finance

  - Administration

  - Insurance

  - Personnel

  - Registration

- Construction equipment & plant [Plant Manager]

  - Equipment permits & licenses required

  - Equipment certificates

  - Equipment rental agreements

  - In-survey inspections and out-survey inspections

  - Time schedule equipment

  - Equipment weekly programme

  - Details per equipment item

  - Equipment mutations

- Auxiliaries [Construction Manager]

  - List and schedule of auxiliaries

  - Auxiliary 1

  - Auxiliary 2, etc.

- Safety [Safety Officer]

  - Company safety documentation

  - Project safety plan

  - Subcontractor safety plans

  - Work permits

  - Minutes of safety meeting

  - Safety incentive scheme

  - Toolbox meetings [incl. list of attendees]

  - Safety introductions

  - Daily first aid log

  - Accident/ incident reporting

  - Weekly safety reports

  - Safety meetings

  - Issue reports of protective clothing, safety booklets, ID cards and PPI

- Information Technology [Engineering Manager]

  - IT procedures and instructions

  - Technical infrastructure

  - Software tools and applications

  - Manuals

  - Reporting

Example of detailed typical project subject file

1.	CONTRACTUAL FILES

## CONTRACT WITH CLIENT [copies]

    - Letter of Intend

    - Notice to Proceed

    - Bonds & guarantees

    - Signed Contract

    - Completion Certificates

## PARTNER AGREEMENTS [copies]

    - Pre-bid agreement

    - JV agreement

    - Minutes of meeting

    - Correspondence

## PERMITS

    - List of required permits

    - Permit 1

    - Permit 2

## EVENTS

    - List of events

    - Event 1

    - Event 2

## VARIATIONS [ & time extensions]

    - Overview list of [potential] variations

    - Variation 1

    - Variation 2, etc.

    - Claims [if variations are not solved]

    - Arbitration [ if claim is not solved]

## SUBCONTRACTS [ per S/C]

    - Subcontractor 1:

      - Subcontract/ rental agreement/ service agreement

      - Correspondence

      - Minutes of meeting

      - Etc.

## DAILY REPORTS

    - Overall

    - Section 1

    - Section 2, etc

## FINAL HAND OVER DOCUMENTATION

# QUALITY ASSURANCE/QUALTY CONTROL

## QUALITY ASSURANCE

    - Company quality manual

    - Project Plan

    - Amendment file Project Plan

    - Contract review

    - Supplier & Subcontractor assessments

    - Supplier/Sub-contractor quality plans, ITP and other quality documentation

    - Audit schedules, including design reviews and verifications

    - Internal audit reports

    - Audit reports by Client

    - Design reviews & verifications

    - Non conformities and resolutions

    - Corrective action requests

    - Concessions and waivers

    - Qualification inspectors

    - Qualification internal auditors

## QUALITY CONTROL FILES

    - Quality control procedures [copies]

    - Procedure for the preparation of Inspection & Test Plans

    - Field inspection procedure

    - WPS/WPQS

    - Calibration & test record for inspection & test equipment

    - Inspection & test Plans

    - Status of inspections

    - Scheduling of inspections

    - Invitations to inspect

    - Inspection & Test Reports

    - Inspection Release Certificates

    - Records of any lost, damaged or otherwise unsuitable Client supplied material

    - Approval of work forms

    - Material certificates

    - Commissioning documents

    - Agreed deviations Fabrication, inspection and test plans

    - Welding and NDT procedures and qualification report

    - Material and equipment certification [copy to DC]

    - Material substitution reports [copy to DC]

## FINAL [HAND OVER] QUALITY DOCUMENTATION

# DESIGN MATTERS

## COPY S/C’S WITH DESIGN COMPANIES

## DESIGN MANAGEMENT PROCEDURES

## SUBCONTRACTOR’S DESIGN PLANS

## LIST DESIGN DOCUMENTS

## GENERAL DESIGN DOCUMENTS

    - Doc 1 basis of design

    - Doc 2

    - Etc

## DOCUMENTS PER TOPIC

    - Doc 1

    - Doc 2

    - Etc

## DESIGN REVIEW REPORTS

## CORRESPONDENCE

## MINUTES OF DESIGN MEETINGS

## DESIGN REVIEWS & VERIFICATIONS

## DETAILED BILL OF QUANTITIES

# PLANNING & ENGINEERING

## SCHEDULING

    - Contract schedule

    - List of data and dates info required from others

    - List of interfaces

    - Calendar

    - Overall schedules

    - Two week look ahead schedules

    - Design schedules

    - Procurement schedules

    - Equipment schedules

    - HR schedules

    - Mobilisation schedules

    - Demobilisation schedules

## BUDGET, COST CONTROL & FORECASTING

    - Work budget

    - Progress control Cost control reports

## SURVEY

    - General site conditions

    - Subsoil conditions & investigations

## METHOD STATEMENTS

    - List of Method Statements

    - General Methods

    - MS 1

    - MS 2

    - Etc.

## VARIOUS

    - Subsoil conditions & investigations

    - Site set up

    - Site demobilisation

    - Material list & quantities

    - Specifications materials

    - Inquiries

    - Approval of samples

    - Etc.

# PROCUREMENT

## PROCUREMENT PROCEDURE

## PROCEDURE FOR THE PREPARATION OF INSPECTION & TEST PLANS

## MATERIAL LISTS [LOCAL, HEAD OFFICE & GREY AND LEAD TIMES]

## PROCUREMENT SCHEDULES

## PER REQUEST FOR QUOTATION [FOLLOWING THE PROCESS]

    - Enquiry

    - RFQ

    - Offers

    - Evaluation/ Negotiations

    - P.O

    - Inspection & tests

    - Transport, bills of lading

    - Pro forma invoices

    - Import/ export matters

    - Expediting

    - Arrival inspection

    - Storage

    - Segregation

    - Issue

# FINANCE/ ADMINISTRATION/ INSURANCES/ PERSONNEL

## FINANCE

    - Applicable procedure from Project Plan

    - Schedule of due dates for internal reporting

    - Bonds & guarantees

    - Taxes -fiscal

    - Financial summaries

    - Financial reports

    - Term prognosis

    - Payment schedules

    - Cost control

    - Terms

## ADMINISTRATION

    - Applicable procedure from project Plan

    - Banks

    - Joint account

    - Currency, clearing

    - Advance payment/ Financing

    - Certificates

    - Invoices

    - L.TP balances

## INSURANCE’S

    - Applicable procedure from Project Plan

    - CAR insurance’s

    - Third Party Insurance

    - Vehicle insurance’s

    - Equipment insurance

    - Workman’s compensation

    - Advisors & auditors

## PERSONNEL

    - Applicable procedures from Project Plan

      - Appointments

      - Leave

      - Discharge

      - Emergency evacuation

    - Organisation

      - Organisation schedule

      - Staff + labour schedules Housing

      - Camp

      - Travel documents

      - Personnel movements

    - Personnel administration

      - Timecards

      - Salaries, wages, social charges, expense arrangements

    - Personnel files

      - Status overview and outstanding actions

      - For every employee:

      - Contract

      - Tasks

      - Authorisations

      - Employment residence permits

      - Union matters

## REGISTRATION

    - Office/ company/ Legal address

    - Import/ export

    - Visas/ permits/ residence

# CONSTRUCTION EQUIPMENT & PLANT

## EQUIPMENT PERMITS & LICENCES REQUIRED

## EQUIPMENT CERTIFICATES

## EQUIPMENT RENTAL AGREEMENTS

## IN SURVEY INSPECTIONS & OUT SURVEY INSPECTIONS

## TIME SCHEDULE EQUIPMENT

## EQUIPMENT WEEKLY PROGRAMME

## PER IB EQUIPMENT ITEM:

    - Equipment status reports

    - Equipment daily reports

    - Technical info, research advise

    - Equipment statements

    - Cost control plant & construction equipment

# AUXILARIES

## LIST AND SCHEDULE OF REQUIRED AUXILIARIES

## AUXILIARY 1

## AUXILIARY 2

## Etc.

# SAFETY FILES

## COMPANY SAFETY DOCUMENTATION

## PROJECT SAFETY PLAN

## SUBCONTRACTOR SAFETY PLANS

## WORK PERMITS

## MINUTES OF SAFETY MEETINGS

## SAFETY INCENTIVE SCHEME

## TOOLBOX MEETINGS [ INCL. LIST OF ATTENDEES]

## SAFETY INDUCTIONS

## DAILY FIRST-AID LOG

## ACCIDENT/ INCIDENT REPORTS

## WEEKLY SAFETY REPORTS

## SAFETY MEETINGS

## ISSUE REPORTS OF PROTECTIVE CLOTHING, SAFETY BOOKLETS, ID CARDS

# INFORMATION TECHNOLOGY

## IT PROCEDURES & INSTRUCTIONS

## TECHNICAL INFRASTRUCTURE

## SOFTWARE TOOLS AND APPLICATIONS

## MANUALS

## REPORTING