# Purpose

This procedure outlines the means by which potential non-conformities are determined so that preventive action can be instigated to prevent their occurrence.

# Scope

This procedure applies to both product and system non-conformities and is applicable both in Head Office and on projects.

It covers equipment, materials and documentation used in:

- Operation of the Contractor management system, including Engineering and Design;

- The preparation of bid packages for a prospective Vendors;

- Execution of supply and subcontracts;

- Execution of work packages

- All associated services.

# Explanation of terms

For the purpose of this document the following definitions shall apply:

Non-Conformity:	a deficiency in characteristic, documentation, specification or procedure which renders the quality of an item or service unacceptable or indeterminate. [Non-fulfilment of a requirement, ISO 9000 : 2000]

Corrective Action:	measures to rectify and document a Non-Conformance adversely affecting the quality of a product or service and, where necessary, to prevent recurrance.

Preventive Action	Action to eliminate the causes of potential non-conformities in order to prevent their occurrence

Item:	any material, component, assembly or finished product.

# Interface documentation

- Procedure Control of Non-conformities and Corrective Action [QU-P-27]

- Form Non Conformance Report [QU-F-21]

- Form Corrective Action Request [QU-F-22]

# Responsibilities

The Project Manager, Area Manager or Head of Department shall determine the actions necessary to eliminate the causes of potential non-conformities in order to prevent their occurrence.

The Project Quality Manager or Quality Manager at Head Office shall coordinate the above actions to ensure that they are effective in achieving the required goals.

- Description

In determining possible non-conformities, the appropriate Manager shall use the following sources:

Risk assessments

Method Statements

Project Plannning

Discussions with staff

Audit reports [closed out Corrective Action Requests]

Non-Conformity reports

Customer Complaints records

Project Close out reports

Having determined any likely non-conformities, the Manager shall evaluate the need for action, depending on the likelihood of occurrence and the potential impact.

If action is required, the Manager shall specify who should carry it out and within what timescale. He shall ensure that the necessary resources are available. Records of the results of any actions shall be maintained. Examples are:

- Management System Review report

- Year Plan Improvement Projects

The Manager shall carry out periodical reviews of the actions taken to ascertain its effectiveness. He shall pass on the records of actions and reviews to the Quality Manager for consideration at the time of the management system annual review.

# Attached documentation

None.