# Purpose

The purpose of this Work instruction is to provide a checklist for pre-award assessments or post award audits of Vendors.

The main objective of the pre-award assessment is to verify if a vendor is capable of delivering/ supplying the goods and services as specified.

The main objective of the post-award audit is to verify if a vendor fulfils his contractual obligations.

Note: A full system audit is usually not the most appropriate way to verify the above.

# Scope

This procedure is applicable for all projects. The Procurement Manager and the Project Quality Manager will jointly prepare a schedule of vendors to be assessed / audited.

All potential vendors of equipment, materials or service shall be audited by the Contractor. If the vendor holds accreditation to ISO 9000 or is on the Head Office approved vendors list, or if the amounts / risks are minor then the audit requirement may be waived.

# Explanation of terms

Client:

Contractor:		SHANFARI TRADING AND FURNISHING CO. LLC

Vendor:		 	Supplier or Subcontractor

ITP:				Inspection & Test Plan

# Interface documentation

- Procedure Quality Audit [QU-P-03].

- Assessment of Vendors Quality Systems [PL-W-04]

# Responsibilities

The Purchase Manager shall be responsible for identifying potential vendors who can satisfy the commercial procurement needs of the Company and for requesting the audit of that Vendor.

He shall maintain a list of approved vendors which will be updated based on the assessment and performance of those vendors.

The Project Quality Manager, or his delegate, shall be responsible for assessing & auditing vendors.

The Project Buyer shall be responsible for identifying potential vendors who can satisfy the commercial procurement needs of the Contractor. He shall maintain a Project vendor list, which will be updated, based upon the assessment and performance of those vendors.

The auditor shall assess the capability of the potential vendor and evaluate the extent of vendor’s experience in producing products and /or services to the quality standards required by Contractor [product quality, timely and within budget].

The auditor shall make use of the form included as Appendix 2 Vendor Assessment Report. Where necessary, supplementary questionnaire sheets shall be prepared for specialised engineering activities which the potential vendor may be required to supply.

# Description

See attachments

# Attached documentation

- Attachment 1. Vendor QA requirements

- Attachment 2. Vendor assessment/ audit report

Attachment 1. VENDOR QA REQUIREMENTS

The vendor is expected to be able to demonstrate to the Contractor that he has a working Quality Assurance System, which conforms and is appropriate to the type of contract and his product.

Where the vendor is a stockist only, the Contractor would expect him to apply the requirements of his QA System to his suppliers.

Prior to commencement of manufacture, the Contractor requires the vendor to submit a Quality Plan for the scope of the work. This Quality Plan shall be reviewed and agreed with the vendor by the Contractor's QA representative as part of the conditions of the purchase order. In the case of manufacturer's this will take the form of an Inspection and Test Plan (ITP).

The Quality Plan shall show a breakdown of all the significant stages of the work, including Subcontract work. Corresponding to each stage, it shall detail the vendor’s proposed quality control actions, such as:

- Design verification

- Design Review

- Design change

- Material Verification

- Review of applicable Documentation

- Visual Inspection

- Non-destructive Examination (NDE)

- Sampling Tests

- Mechanical Tests

- Functional Tests

- Performance Tests etc.

Each quality control action shall relate to some criterion of acceptability.

The Quality Plan shall show who undertakes the quality control action within the vendor's organisation.

The ITP shall leave space for the Contractor, Company and where appropriate Third Party to insert their own interventions at the various stages by way of:

Review, Witness, Hold Point, Surveillance

Where a purchase order is subject to a certifying authority survey [e.g. DNV, SGS, Lloyds etc.], then the Vendor shall also obtain and include the intervention requirements of the certifying authority.

The Quality Plan shall also show what documentary evidence of quality control actions will be produced for each stage, e.g. Test Certificates, Calibration Certificates, NDT Reports etc.

The Vendor shall give 5 clear working days notice of intervention points to the Contractor to allow for the orderly mobilisation of the Contractor’s inspector to the vendor's premises.

The Vendor shall not transport completed work without the receipt of a signed Inspection Release Certificate or an inspection waiver note issued by the Contractor's representative.

A specific set of Quality Assurance requirements may be given to the vendor where the Contractor has some specific needs or obligations, and these shall be incorporated into any Inspection and Test Plan.

Attachment 2. VENDOR ASSESSMENT/ AUDIT REPORT

|  | SUMMARY VENDOR ASSESSMENT | YES/ NO/ COMMENTS |
| --- | --- | --- |
| A | The acceptability of the potential vendor's efforts to provide a comprehensive QA system which is compatible with Contractor's requirements. |  |
| B | Products and services offered by the potential vendor and which are of acceptable standard. |  |
| C | Any engineering specialisation of particular value to the Contractor and Company. |  |
| D | Any feature of the potential vendor activities which may adversely affect the placement of an order. |  |
| E | Where appropriate, any reason for the recommended non-acceptance of the potential vendor. |  |
| F | The formal report shall be copied to the following: - Project Quality Manager - Project Procurement Manager - Project Manager | Assessor Name : Assessor Signature: Date : |

This questionnaire is designed for in-depth assessment of major vendors to the Project. Although much of the detail would be required of all vendors, specific variation would be required to suit each specific case. These questions should be considered as guidance for the auditor, not mandatory.

|  | Replies / Comments |
| --- | --- |
| - Vendor Company Details - Vendor's Company Name - Registered office - Address for correspondence [if different] - Key personnel: Name, Job Title, Responsibilities - Organisation Chart - Relevant codes of practice and standards met by vendor |  |
| - Vendor history - Year founded - Ownership - Recent contract history [5 years] - Client, Product/Service, Date, Value - Bankers etc. |  |
| - Vendor capability: - Track record Typical items or services supplied by vendor: - Items or services the vendor is to supply Is the investigated activity a standard product? |  |
| - Vendor facilities - Floor areas [approximate, square metres] - Production: - Assembly: - Storage: - Cranage capacity [Tonnes] - Overhead: - Equipment required for this project and its status: - Production window available in required period or loaded with other jobs? - Other: |  |
| - Labour Resources - Current Personnel Synopsis: Function Management/Supervision Design/Engineering/Research Planning/Production Engineering Sales/Estimating Purchase/Supply Quality Assurance Quality Control/Inspection Training Transportation Administrative/Secretarial Technicians Electricians Fitters Mechanics Welders Machinists Labourers Others [specify] - Workforce turnover in previous 12 months : - Current working capacity - Number of shifts normally work: - Normal working week - Unusual pattern of working week [4.5 day/flexitime etc.]: | Numbers Own/ Subc: MS: DR: PP: SE: PS: QA: QC: TR: TR: AS: T: E: F: M: W: M: L: O: …………………% …………………% …………………… ……………………hours ……………………………… |
| - Quality Assurance - Vendor Quality Manual - Available Seen / Not Seen Not Available - Codes of practice used by Quality Manual - Person responsible for Quality Assurance: Name, Position - Structure of Quality Assurance department [organisation chart] - System review Element Organisation Contract review Engineering and design Procurement Document Control Inspection Planning Control and Calibration of Test Equipment Receiving Inspection Material Control & Sourcing In-process inspection Final inspection Non-conformance Control of special processes Packing and Shipping Corrective Action QA Records Audits ## Are mandatory inspections planned prior to commencement of operations? ## Procedure used to ensure re-inspection after rework or repair? ## Do final records, list these inspections. ## Procedure used for submitting applications for concessions or waiver? ## What records are maintained of inspection and testing operations? - Has vendor obtained accreditation by Government, National or International Inspectorate [details/dates etc.]? | Acceptable/ not acceptable CR: ED: PR: DC: IP: CC: EQ: RI: MC: IP: FI: NC: CP: PS: CA: QA AU: |
| - Safety matters Are records kept? Safety organisation Safety manual? Safety standards? |  |
| - Design control - Does the vendor conduct formal contract reviews to written procedures. - Does the vendor plan design activities. - Does the vendor manage design interfaces? Has the vendor a system for design verification. - Does the vendor conduct design reviews. - Does the vendor posses formal procedures for all design activities. - Does the vendor have a procedure for design change. |  |
| - Production control - Who is responsible for checking and implementation of order requirements [name, position]? - Does vendor have a formal quotation procedure? - Is computer based technology used to plan/control orders? - Is there feedback of information to planning for the updating of networks? How is it done? - Does the vendor have a production/process control system? - Does the system define inspection operations? - Hw are in process inspections & test arranged? - ow is final inspection arranged? - How are inspection details and inspection status recorded? - Does the system ensure completion of each stage of manufacture? - Are production procedures prepared for unusual or above-standard requirements? Who prepares them, how do they differ, and what is QA input? - Which painting, coating or other preservation techniques are in use? - Other: |  |
| - Purchase control - Does the vendor operate a purchase control system? - How are materials, components and their source identified? - Who is responsible for purchase control [name, position]? - Is purchasing policy influenced by Engineering or QA departments? - Does the vendor have an approved suppliers list? - If 'no', how are suppliers selected? - Does vendor utilise Subcontractors? - What operations are Subcontracted? - Who are the usual Subcontractors? - How are the usual Subcontractors selected: - Personal visit - Contractor assessment - Past performance - Recommendation - Other [specify] - Who is responsible for Subcontractor selection [name, position]. - Does vendor audit Subcontractor performance? - Does Vendor impose quality control and inspection requirements on its Vendors? |  |
| - Material Receipt and Control - Is receipt and acceptance of material at Goods Receiving a Quality Assurance function. Where does responsibility lie? - What acceptance procedures are used? - Does the receiving inspection have written instructions? - Does the vendor request certification of physical, chemical and mechanical properties of materials? - Are incoming goods quarantined before being inspected and placed in storage? - What procedures are used for handling and storage of non-conformity or rejected goods? - Are records maintained of receiving inspection? - How does the vendor ensure that material identification and traceability is maintained throughout the duration of manufacture and shipment? - Does the vendor reference the material specification on all process and record documents? - What action is taken when defective material is found during manufacture? - How is stock controlled - How are materials stored? |  |
| - Document control ## Is there a document change control system in operation? ## Who has responsibility for the system's operation [name, position]? ## What documents are covered by the system? ## Does the control system provide for record of issue and to whom issued? ## Does it provide for removal of obsolete issues? |  |
| - Measuring and test equipment - Does the vendor operate a planned maintenance and calibration system for measuring and test equipment? - Who is responsible for operating the system [name, position]. - Is there a timetable for recall and re-calibration? - Are records and certificates available for examination? - Are separate tools and gauges available for production and inspection. |  |
| - Storage and dispatch ## Has the vendor adequate procedures to ensure that material is correctly handled and protected from damage and abuse? ## Is stock periodically checked for deterioration? ## Do release documents itemise individual piece-post serial numbers. ## Are non-conforming items listed on separate release documents along with concession references? ## Is adequate provision made for safe transit and delivery? |  |